BUTWHATCANYOUDO.ORG

Complete Development Plan for Codex

June 18, 2026 — Target Launch: July 4, 2026

# CONTEXT FOR CODEX

This document contains everything needed to build out the full ButWhatCanYouDo.org campaign website. The site skeleton is already deployed and live. The visual design (CSS, fonts, colors, layout) is finalized and should NOT be changed. What remains is building out the functional pages with real content, data, and interactivity.

The site is a static HTML/CSS/JS site hosted on Netlify, deployed from a GitHub repo (github.com/grahamhp/butwhatcanyoudo). There is no framework — just plain HTML, CSS, and vanilla JavaScript.

## Campaign Red Lines — NON-NEGOTIABLE

Every piece of content must follow these rules. Violating any of them undermines the entire campaign strategy:

- Never say “Israel” alone — always “the government of Israel.”

- Never use “from the river to the sea” or “free Palestine.”

- Never use language associated with historical protest movements.

- Explicitly not anti-Jewish — actively welcoming of Jewish allies.

- Not pro-Democrat or pro-Republican — only pro-accountability.

- No AI-generated photos — only verified real photojournalism.

- Never instruct anyone to do anything illegal.

- Avoid language that feels like typical political slogans or campaign emails. Write like a smart, heartbroken human being, not a campaign consultant.

## Tone & Voice

Quietly powerful. Not screaming, not sappy, not preachy. The weight of the tragedy should be felt behind the messaging throughout. Think of someone who is done being sad and has started being effective. Facts stated so clearly they become unbearable to ignore. The target audience is everyday Americans who are horrified by civilian deaths but shut down when they hear protest language.

Do NOT use jargon like AIPAC (most people don’t know what it is). Say “lobbying groups tied to the government of Israel” or “lobby money.” The audience is people who care but aren’t political insiders.

## Technical Stack

- Static HTML/CSS/JS — no frameworks

- Netlify hosting (free tier) with Netlify Forms for data capture

- GitHub repo: github.com/grahamhp/butwhatcanyoudo

- Google Fonts: Oswald (headlines), Inter (body), Source Code Pro (citations)

- CSS variables defined in /css/style.css — do not change these

- Domain: butwhatcanyoudo.org (live, SSL active)

## Existing File Structure

site/

- index.html — Homepage (DONE, needs minor refinements)

- css/style.css — Full stylesheet (DONE, do not modify design)

- js/main.js — Nav toggle, scroll animations, zip lookup, countdown

- 404.html — Custom 404 page

- netlify.toml — Deploy config with security headers

- lookup/index.html — Find Your Voice (zip code lookup)

- races/index.html — The Races (candidate database)

- posters/index.html — Poster gallery

- talk/index.html — Talking Points

- volunteer/index.html — Get Involved

- groups/index.html — Local groups

- about/index.html — About / origin story

- how-to/index.html — Print & display guide

- support/index.html — Support/donate

# TASK 1: BUILD THE CANDIDATE DATABASE

Priority: CRITICAL — This is the backbone of the entire campaign.

## 1A: Research & Compile Data

Create a JSON file at /data/candidates.json containing every member of the U.S. House who voted yes on weapons packages to the government of Israel. The data structure should be:

{ "candidates": [{ "name": "Full Name", "state": "XX", "district": 1, "party": "R" or "D", "lobbyMoney": 125000, "lobbyMoneyFormatted": "$125,000", "keyVotes": [{ "bill": "HR1234", "date": "2025-03-15", "description": "Weapons package to government of Israel", "vote": "Yes" }], "quotes": ["Direct quote supporting weapons transfers..."], "challenger": "Challenger Name", "challengerParty": "D" or "R", "cookRating": "Toss-up", "redistricted": true, "tier": 1, "primaryDate": "2026-08-15", "registrationDeadline": "2026-07-15" }] }

Data Sources (scrape/compile from):

- trackaipac.com/congress — Lobbying money received per member

- trackaipac.com/endorsements — Endorsement data

- congress.gov — Actual vote records on relevant bills

- ballotpedia.org — 2026 race profiles, challengers, primary dates

- opensecrets.org — Campaign finance data

- cookpolitical.com — Race ratings (Toss-up, Lean R/D, etc.)

Priority Tiers:

- Tier 1: Toss-up races with lobby-funded incumbents (highest impact)

- Tier 2: Redistricted seats where new voters haven’t locked in

- Tier 3: All other lobby-funded incumbents with challengers who oppose the weapons

Known Toss-Up Races (start here):

Democratic-held: Adam Gray (CA), Derek Tran (CA), Jared Golden (ME), Gabe Vasquez (NM), Laura Gillen (NY), Don Davis (NC), Marcy Kaptur (OH), Emilia Sykes (OH), Vicente Gonzalez (TX), Marie Gluesenkamp Perez (WA)

Republican-held: David Schweikert (AZ), Juan Ciscomani (AZ), Gabe Evans (CO), Mariannette Miller-Meeks (IA), Tom Barrett (MI), Don Bacon (NE), Ryan Mackenzie (PA), Scott Perry (PA)

## 1B: Build the Races Page (/races/index.html)

Transform the current placeholder into a functional, searchable database page:

- Load candidates.json and render filterable cards

- Each card shows: Name, Party, State-District, Lobby $ received, Key votes (yes/no badges), Cook rating, Challenger name

- Filter by: Party (All/D/R), State dropdown, Tier (1/2/3), Search by name

- Sort by: Lobby money (high to low), Race rating (most competitive first)

- Each card should have a “Share this” button that copies a pre-written message to clipboard

- Link each card to the district lookup with that zip pre-filled

Visual style: Use the existing .card class. Lobby money amount in yellow (text-yellow). Party label in blue for D, red for R. Cook rating as a colored badge.

# TASK 2: BUILD THE ZIP CODE LOOKUP ENGINE

Priority: CRITICAL — This is the campaign’s primary conversion point.

## 2A: Google Civic Information API Integration

The lookup page (/lookup/index.html) needs to actually work. When a user enters a zip code:

- Call the Google Civic Information API to get their congressional district

- Cross-reference with candidates.json to find their representative

- Display a detailed card showing their rep’s record

- Show tailored talking points based on district demographics

- Suggest specific actions: upcoming town halls, candidate forums, how to contact the rep

API Setup:

Google Civic Information API is free. Get an API key from console.cloud.google.com. The endpoint is: https://www.googleapis.com/civicinfo/v2/representatives?address=ZIPCODE&key=API_KEY

Important: The API key will be visible in client-side JS. This is fine — restrict it to the butwhatcanyoudo.org domain in the Google Cloud Console.

## 2B: District-Specific Messaging

Based on the district demographics in the database, show different messaging angles:

- Christian-majority areas: Bombed churches in Gaza and Lebanon, “First they came for...” framing

- Military/veteran areas: “Our tax dollars funding foreign wars” framing

- Suburban parent areas: Children, schools, hospitals destroyed

- Rural/libertarian areas: Government overreach, “Why are we funding foreign wars?”

- College areas: Historical accountability, “What will you tell your kids?”

Store demographic profiles in a separate JSON file (/data/districts.json) and match by district.

## 2C: Candidate Forum / Town Hall Feature

When showing a rep’s record, include:

- Upcoming town halls or public appearances (if available, can be placeholder initially)

- 3-5 suggested questions to ask at events, tailored to that specific rep’s voting record

- Example: “You received $X from lobbying groups tied to the government of Israel and voted yes on [specific bill]. Can you explain why?”

- A printable one-page fact sheet for that district (generate as a simple print-friendly HTML page)

# TASK 3: COMPLETE THE TALKING POINTS PAGE

Priority: CRITICAL — This is the campaign’s persuasion engine.

## 3A: Write Conversation Scripts

The “Sample conversations” section is currently placeholder. Write 4-6 realistic conversation scripts:

- Talking to a skeptical family member at dinner

- Talking to a politically disengaged friend

- Talking to someone who says “both sides are bad”

- Talking to someone who supports the government of Israel

- Talking to a conservative who thinks this is a liberal issue

- Talking to someone who says “there’s nothing I can do”

Each script should model the campaign’s own advice: lead with facts, stay nonpartisan, end with a specific action. Format as a back-and-forth dialogue. Keep them natural, not robotic.

## 3B: Add Common Objections Section

Create a “Questions People Ask” section (not FAQ — too corporate). Address:

- “Isn’t this antisemitic?” — No. This is about a government’s military actions, not a people or a religion. Note Jewish organizations and voices in the movement.

- “What about Hamas?” — This is about how American tax dollars are spent and what American representatives vote for. We can condemn violence by all parties while still demanding our government not fund it.

- “Doesn’t this help [the other party]?” — We target both parties equally. Both take the money. Both cast the votes.

- “Won’t this empower extremists?” — The opposite. By creating a reasonable, fact-based alternative to protest movements, we give ordinary voters a way to engage.

- “Is this even legal?” — Everything on this site is protected speech. Voting, talking to neighbors, putting up posters on public boards — all legal.

# TASK 4: BUILD THE POSTER SYSTEM

Priority: HIGH — Posters are the campaign’s physical footprint.

## 4A: Poster Page Redesign

The current poster page has placeholder cards. Redesign it to:

- Show poster previews in a gallery grid (3 columns desktop, 1 mobile)

- Each poster card shows a large preview image, the poster title/message, and download buttons (PDF, PNG)

- Add size options: 11x17 (tabloid), 18x24 (standard), social media (1080x1080, 1080x1920)

- Remove the “filter by state or rep” concept. Posters are NOT about individual reps — they carry universal messages designed to connect with voters and make them think twice

- Add a section showing mockups of posters in real-world settings (on a wall, in a window, etc.) — can use CSS-styled placeholder boxes for now

## 4B: Poster Design Specs

Each poster follows this design language (will be designed separately, but the page structure should accommodate):

- Black and white photojournalism as background (full bleed)

- Dark gradient overlay for text readability

- Bold colored text (Oswald/Bebas Neue) covering 40-60% of surface

- One accent color per poster: Red (accusation), Blue (unity), or Yellow (money)

- Footer bar with butwhatcanyoudo.org + #ButWhatCanYouDo + QR code

For launch, create placeholder poster preview images using CSS (dark background with styled text) that match the campaign’s look. Real photo-backed posters will be designed separately.

## 4C: Merge How-To Into Posters Page

The separate /how-to/ page should be merged into the posters page as a collapsible section at the bottom. Reduces friction — people see posters and printing instructions in one place. The /how-to/ URL should redirect to /posters/#how-to.

# TASK 5: STRENGTHEN THE ABOUT PAGE

Priority: HIGH — An anonymous campaign won’t be trusted.

## 5A: Who’s Behind This

The “Who’s behind this” section is currently placeholder. Graham will write his personal story, but the page structure should be ready:

- Photo placeholder (circular, centered)

- Name and brief bio section

- The personal story: why someone who had never run a campaign decided to build one

- The “when my kids ask me what I did” framing

Leave the placeholder text but style the section so it’s ready to drop in real content.

## 5B: Transparency Section

Add a new section below “The Approach”:

- Legal status: This is a personal project, not a PAC or 501(c)(4)

- Funding: Self-funded, with a Buy Me a Coffee link for support

- No corporate sponsors, no lobby money, no billionaire donors

- This section exists because the campaign targets lobby money — it must be above reproach on its own funding

## 5C: Differentiation Section

Add a short section explaining what makes this different from existing advocacy orgs:

“This isn’t lobbying Congress — it’s replacing Congress. It’s not writing letters — it’s putting up posters. It’s not a protest movement — it’s a voting movement.”

# TASK 6: BUILD VOLUNTEER & GROUPS INFRASTRUCTURE

Priority: HIGH

## 6A: Volunteer Page

The current page has a form. Enhance it:

- Keep the Netlify form but add a hidden field for the page URL (source tracking)

- Show specific volunteer roles with descriptions (not just a dropdown)

- Add a “What volunteering looks like” section with concrete examples

- Add social proof placeholder: “X people have signed up so far” (can be manually updated)

- Add a tiered engagement section showing the commitment ladder: 5 seconds (enter zip) → 2 minutes (share) → 10 minutes (print poster) → ongoing (join group) → election day (vote + bring friends)

## 6B: Groups Page

Build out the local group infrastructure:

- Instructions for starting a local chapter (step by step)

- Links to Facebook Groups, Discord, WhatsApp Communities, or Signal as organizing platforms

- Templates for: Print shop outreach letter (asking for at-cost printing), Business display request (asking to hang posters in stores), Local group meeting agenda

- A simple map or state-by-state list where groups exist (can start empty with a “Be the first in your area” message)

# TASK 7: HOMEPAGE REFINEMENTS

Priority: IMPORTANT

## 7A: Strengthen Tax Dollar Framing

The audit identified “your tax dollars” as the most potent framing tool. Weave it in more:

- Consider adding a personalized stat: “The average American household has contributed approximately $X to weapons shipments to the government of Israel since October 2023” (calculate from aid totals / tax-filing households, source it)

- The hero area could benefit from one hard fact above or right after the fold

## 7B: Page-to-Page Journey

Each page should end with a contextual next step, not just generic footer links:

- Lookup → “Now get the poster for your district” → Posters

- Posters → “Know what to say when people ask about it” → Talking Points

- Talking Points → “Ready to do more?” → Volunteer

- Volunteer → “See the races that matter most” → Races

Add a contextual CTA section above the footer on each page with the appropriate next step.

## 7C: Social Sharing Infrastructure

- Add a shareable OG image (1200x630px) — bold, simple, the campaign name + tagline on dark background

- Make the rep lookup results shareable: generate a pre-written message with the rep’s name, lobby money, and the site URL

- Add Twitter/X and Facebook share buttons (small, subtle) to key data points

## 7D: Accessibility & SEO

- Add alt text to all images

- Ensure all interactive elements are keyboard-accessible

- Add a sitemap.xml

- Add structured data (JSON-LD) for the organization

- Test and ensure mobile responsiveness on all new content

# TASK 8: URGENCY MECHANICS

Priority: IMPORTANT

## 8A: State-Specific Deadlines

Create a data file (/data/deadlines.json) with per-state:

- Primary election dates

- Voter registration deadlines

- Early voting windows

- General election date (November 3, 2026 for all)

When a user enters their zip, show the most urgent deadline for their state: “Your primary is in X days. Registration deadline is [date].”

## 8B: Updates / News Section

Add a simple /updates/ page (or section on homepage) that surfaces 3-5 recent developments. Not a full blog — just:

- Date, headline, 2-sentence summary, link to source

- Manually updated (just an HTML list, no CMS needed)

- Shows the campaign is active and alive, not a static pamphlet

# TASK 9: CSS & UX FIXES

Priority: IMPORTANT

- Select dropdown options: Force dark background on <option> elements. Currently white-on-white on some browsers. Add: select option { background: #1A1A1A; color: #F5F5F5; } (already in local CSS, verify it’s deployed)

- Cache busting: The netlify.toml sets immutable cache headers on CSS/JS. Add a version query string to stylesheet and script links in all HTML files: /css/style.css?v=2 and /js/main.js?v=2. Increment on each deploy.

- Mobile nav: Test hamburger menu on all pages. Ensure it opens/closes properly and links work.

- Scroll animations: Verify IntersectionObserver fade-ins work on all new content sections.

- Print styles: Add @media print CSS rules so pages print cleanly (hide nav, footer, use black text on white).

# TASK 10: CONTENT THAT NEEDS WRITING

Priority: HIGH — Remove every placeholder before launch.

These sections currently have placeholder text and need real content. Write in the campaign’s voice: quietly powerful, factual, not preachy.

## 10A: How-To / Printing Guide

- Step-by-step printing instructions for home printers

- Recommended paper types and weights

- How to approach a print shop for bulk printing

- Where and how to display posters legally (public bulletin boards, your own property, businesses that agree to display)

- Never instruct anyone to post on private property without permission

- Supplies list with approximate costs

## 10B: Support Page

- Buy Me a Coffee or Ko-fi integration

- Explain what donations go toward (printing, hosting if needed, etc.)

- Keep it low-pressure and transparent

## 10C: Write-In Strategy

For districts where both candidates support weapons to the government of Israel:

- Explain the write-in option where available

- Suggest symbolic write-ins (a religious figure, or “No More”)

- Research and note which states allow write-ins

- Never frame this as throwing away your vote — frame it as making your voice heard even when the options are bad

# RECOMMENDED IMPLEMENTATION ORDER

Codex should tackle these in roughly this order, as later tasks depend on earlier ones:

- Task 9 (CSS fixes) — Quick wins, cleans up the existing site

- Task 1A (Candidate data research & JSON) — Everything else depends on this data

- Task 1B (Races page) — Makes the data visible

- Task 2A-2B (Zip lookup with API) — The primary conversion point

- Task 3 (Talking points content) — The persuasion engine

- Task 4 (Poster system) — The physical footprint

- Task 5 (About page) — Credibility infrastructure

- Task 6 (Volunteer & groups) — Organizing infrastructure

- Task 7 (Homepage refinements) — Polish and flow

- Task 8 (Urgency mechanics) — Deadlines and countdown

- Task 10 (Content writing) — Fill every placeholder

# FILES CODEX SHOULD NOT MODIFY

- /css/style.css — Visual design is finalized (only add new classes, don’t change existing ones)

- The hero section of index.html — The “What can you do, anyway?” → “This.” reveal is finalized

- The “Not left. Not right. Just human.” section — Graham loves it as-is

- Campaign red line language — See rules above, never deviate

# FILES CODEX SHOULD CREATE

- /data/candidates.json — The candidate database

- /data/districts.json — District demographic profiles for tailored messaging

- /data/deadlines.json — State-by-state primary dates and registration deadlines

- /updates/index.html — News/updates page

- /images/og-image.png — Social sharing preview image (1200x630)

- sitemap.xml — For SEO

End of plan. Any questions should be resolved by referring to the STYLE_GUIDE.md and PROJECT_PLAN.md files in the repo, or by re-reading this document’s Context section.